E3 CONSULTING

DRAFT |  19-Dec-25

STAKEHOLDER ENGAGEMENT PLAN (SEP)

PROJECT: GVOZD 2 WIND FARM

- Contents

1	Introduction	5

1.1	Project context	5

1.2	Scope of this SEP	6

1.3	Stakeholder engagement principles	7

1.4	Stakeholder engagement objectives	7

2	Project description	8

2.1	Location	8

2.2	Technical description - Gvozd 1	9

2.3	Technical description - Gvozd 2	9

2.4	Infrastructure and grid connection	10

3	Regulatory Requirements for Stakeholder Engagement	11

3.1	National requirements	11

3.2	EBRD requirements	11

4	Project Stakeholders	13

4.1	Summary of previous stakeholder engagement activities	17

5	Stakeholder Engagement Program	20

6	Resources and responsibilities	27

7	Grievance mechanism	28

8	Annexes	30

8.1	Annex 1: Project Grievance form	30

8.2	Annex 2: Stakeholder Engagement Register	31

8.3	Annex 3: Grievance Log – Template	32

List of abbreviations

| EBRD | European Bank for Reconstruction and Development |
| --- | --- |
| EPCG | Elektroprivreda Crne Gore |
| OESC | Owner’s Engineer and Supervision Consultant |
| SEP | Stakeholder Engagement Plan |

Glossary of Stakeholder Engagement

This one-page glossary provides definitions for some of the most important concepts used in this Stakeholder Engagement Plan, although it is by no means an exhaustive list.

| Glossary term | Definition/ Description |
| --- | --- |
| Stakeholders | Stakeholders are those: - who are affected (directly or indirectly, positively or negatively) by a project, including those who might be particularly vulnerable to project impacts - who may have an interest in, or may otherwise influence, the project, but are not affected by it |
| Stakeholder mapping | Involves identifying all individuals, groups and organisations that are affected by a project or otherwise have an interest in the project, along with their needs, interests and concerns. Engagement planning is tailored to stakeholders’ needs and interests and is prioritised on those who are most affected by the project, particularly vulnerable to project impacts, and/or have a high degree of influence over project outcomes. |
| Stakeholder engagement | Refers to the ways in which an organisation communicates and interacts with local communities and other stakeholders and involves them in decision-making and project implementation. Engagement is a two-way or multi-way process, with the aim of listening, building trust, reaching common understanding and generating mutual benefit. |
| Stakeholder Engagement Plan (SEP) - this document | A plan which sets out the requirements and steps needed to identify, consult, and engage with stakeholders and disclose project information, to meet project objectives and the expectations of stakeholders. EBRD projects need to disclose a public SEP that meets the requirements of EBRD’s Environmental and Social Policy. |
| Grievance mechanism | A non-judicial process managed by the project implementor for receiving, acknowledging, investigating and responding to Project-related grievances. The mechanism should not affect a complainant’s access to judicial or administrative remedies. A community grievance mechanism is usually separate from an employee grievance mechanism. |
| Vulnerable people or groups | People or groups of people who may be more adversely affected by project impacts than others by virtue of characteristics such as their gender, ethnicity, religion, age, physical or mental disability, literacy, social status, etc. Vulnerable people may also include people in vulnerable situations, such as people living below the poverty line, single-headed households, natural resource dependent communities, internally displaced people, etc. |

# Introduction

This Stakeholder Engagement Plan (SEP) was prepared for the purpose of project implementation. SEP is going to be used as a set of guiding principles which are to be implemented on project level so as to ensure full information disclosure, transparency and accountability in stakeholder engagement. For the purpose of clarity, it is important to note that this SEP is developed to be implemented both for Gvozd 1 and Gvozd 2, and it serves as an update to the initial project SEP, as well as an integral SEP for the overall WF Gvozd Project. This is due to the fact that the Project is implemented in the area which was originally planned for construction of the Gvozd WF in its original design, and thus the main stakeholders and their needs for engagement have consistent for both project phases. Thus, this SEP is to be implemented during the construction and operation phase of both Gvozd 1 and Gvozd 2.

## Project context

The Gvozd Wind Farm Project is located in the municipality of Nikšić, Montenegro. Gvozd Wind Farm Project includes two components, i.e. Gvozd 1 and Gvozd 2, which are described in detail in the following chapters.

The Project is financed by the European Bank for Reconstruction and Development (EBRD) and has been assessed in accordance with national legislation and the EBRD Environmental and Social Policy (2019). The Gvozd Wind Farm was originally planned with 16 turbine locations within a single development concept. During optimization of the first phase, Gvozd 1, advances in turbine technology enabled the planned capacity to be achieved with 8 turbines. This optimization created the basis for developing Gvozd 2, consisting of the remaining three turbine locations, within the same permitted project area.  Together, Gvozd 1 (54.6 MW) and Gvozd 2 (21 MW) form a single 77 MW wind power development, expected to generate around 210 GWh annually.

Figure 1: Location of the Gvozd Wind Farm in Montenegro

Project benefits: The Gvozd wind farm represents a major renewable energy investment in Montenegro and a significant contribution to the country’s energy transition objectives. With an installed capacity of approximately 54.6 MW in its initial phase and a planned expansion to around 77 MW, the project will substantially increase domestic renewable electricity generation and support diversification of the national energy mix. The wind farm is expected to generate between 140 and 200 GWh of clean electricity annually, reducing reliance on coal-based power generation and improving energy security. Once fully operational, the project is expected to result in substantial reductions in greenhouse gas emissions, while supplying electricity equivalent to the annual consumption of more than 35,000 households. In addition to environmental benefits, the Gvozd wind farm represents an important milestone for Montenegro’s power sector, strengthening institutional capacity for large-scale renewable energy development and supporting alignment with EU and Energy Community climate and energy objectives.

Categorisation: The Project is categorised “B” in accordance with EBRD’s Environmental and Social Policy 2019.

Implementation arrangements: The Project is developed by Green Gvozd, a company jointly established by Elektroprivreda Crne Gore (EPCG). Green Gvozd is responsible for the development and coordination of both phases of the Project, while EPCG ensures project implementation and alignment with national energy objectives.

Project development status: The Gvozd Wind Farm project is currently in the active construction phase. All key preparatory activities have been completed, including project design, permitting, land acquisition and expropriation procedures, as well as environmental and social impact assessments in line with EBRD requirements. Construction works commenced in Q4 2024 and are ongoing across all main components of the project. As of the latest available quarterly progress reports (June-November 2025), civil works for wind turbine foundations, access roads, hardstands, and substation structures are well advanced, while grid connection works and electrical balance-of-plant activities are underway. Manufacturing and delivery of wind turbine components have been completed, including successful completion of factory acceptance tests and logistics preparations. Environmental, social, health and safety management systems are being implemented during construction in accordance with the Environmental and Social Action Plan (ESAP), under the supervision of the Owner’s Engineer and Supervision Consultant (OESC) and in coordination with EBRD. The project has entered the transition from early construction toward pre-commissioning and commissioning, which are planned to take place in late 2025 and 2026, subject to completion of remaining construction activities and grid connection works.

## Scope of this SEP

In line with international good practice, the Company recognizes that stakeholder engagement represents the basis for building constructive and strong relationships with all interested parties.

This SEP has been developed in accordance with Montenegrin regulatory requirements and is guided by the EBRD’s Environmental and Social Policy (2019) and international good industry practice. It outlines the Company’s approach and commitments to engaging external stakeholders during the construction and operation of the Project.

As a ‘living’ document, the SEP will be updated as the Project progresses, incorporating feedback from stakeholders and outcomes of engagement activities into the decision-making process.

The objective of this SEP is to facilitate Project-related decision-making and create opportunities for active involvement of all stakeholders in a timely manner, and to provide possibilities for stakeholders to voice their opinions and concerns that may influence Project decisions. The purpose of the SEP is, therefore, to enhance stakeholder engagement throughout the life cycle of the Project, and to carry out stakeholder engagement in line with Montenegrin legislation, as well as the requirements of EBRD. This SEP will be implemented in the construction phase by OESC in cooperation with EPCG and Green Gvozd, and in the operation phase by EPCG in order to clearly communicate to all interested and affected parties its stakeholder engagement program.

## Stakeholder engagement principles

The key principles guiding the Company’s approach to stakeholder engagement in relation to the Project are:

- to be open and transparent with the stakeholders, engaging in an open process and providing meaningful information on the Project;

- to be accountable and willing to accept responsibility as Company and to account for impacts associated with the Project activities;

- to have a relationship with stakeholders that is based on trust and a mutual commitment to acting in good faith;

- to respect stakeholders’ interests, opinions and aspirations;

- to work collaboratively and cooperatively with stakeholders to find solutions that meet common interests;

- to be responsive and to coherently respond in good time to stakeholders;

- to be pro-active and to act in anticipation of the need for information or potential issues, aiming at addressing potential risks before they occur, by offering opportunities for dialogue;

- to engage with stakeholders in a way that ensures they feel treated fairly and that their concerns are given genuine and balanced consideration;

- to be inclusive and accessible to stakeholders, including vulnerable and minority groups, so that they feel able to participate, to receive and understand information, and to be heard.

## Stakeholder engagement objectives

The generic stakeholder engagement objectives of the Company with respect to this Project are summarized in Table below.

| Objective | Rationale |
| --- | --- |
| Identify the Project stakeholders | Identify and categorize individuals or organizations that may be affected by the Project, or that may influence its implementation or operations. This is a dynamic process and should be updated throughout the Project’s life cycle. |
| Provide accurate Project information in an open and transparent manner | Ensure that stakeholders, particularly those directly affected by the Project, are provided with timely and relevant information to support informed feedback and future planning. Information shared should enable stakeholders to understand potential impacts, risks, and benefits. An open and transparent approach is essential to achieving this objective. |
| Establish partnerships that encourage constructive engagement among all parties and create opportunities for benefit-sharing. | Build trust-based relationships between the Project and stakeholders to support proactive communication and minimize the risk of conflict arising from rumours or misinformation. Early identification of mechanisms for addressing conflicts and grievances helps the Company better understand stakeholder concerns and expectations, while also enhancing its value and legitimacy within the local context. |
| Document meeting outcomes and respond to public concerns, issues, and suggestions. | Maintain clear records of stakeholder feedback, including concerns, issues, and suggestions, to ensure that the rationale behind Project decisions is transparent and traceable. These records support periodic reviews and audits, help identify recurring or thematic issues that may require a broader response and facilitate more effective follow-up engagement with affected communities. |
| Manage stakeholder expectations | Stakeholder expectations, regardless of whether they are positive and negative, may not always be aligned with the realities of the Project. By communicating clearly and early about what the Project can and cannot deliver (e.g. in terms of employment, infrastructure, community investments, or potential disruptions), the risk of future disappointment and frustration among affected parties can be reduced. This helps prevent misunderstandings and lowers the likelihood of conflict during implementation. |
| Fulfil national and international consultation requirements | Ensuring compliance with legal and regulatory consultation obligations helps prevent project delays or disruptions arising from procedural shortcomings rather than substantive issues. It also supports the achievement of a social license to operate and fosters effective, trust-based relationships with stakeholders. |

# Project description

The following sections provide a description of the location of the Gvozd Wind Farm, including separate descriptions of the two components of the Wind Farm, i.e. Gvozd 1 and Gvozd 2, as well as the component related to infrastructure and grid connections.

## Location

The Project is located on the Gvozd plateau within the Cadastral Municipalities (CM) Gradačka Poljana, Ćeranića Gora and Konjsko, whereby the grid connection works are implemented in the area of the additional 3 CMs. The full list of all CMs included in the overall project development is provided below:

- CM Gradačka Poljana

- CM Ćeranića Gora

- CM Konjsko

- CM Lukovo

- CM Rubeža

- CM Nikšić

These cadastral units contain all 11 turbine locations (for Gvozd 1 and Gvozd 2), access roads, the internal cable network and the site of the Gvozd 110/33 kV substation. The area is characterised by open grassland, pasture, local forest patches and rocky ground. The nearest settlements are Gvozd, Ivanje, Lukovo and Rubeža.

The wind turbines are positioned on micro-locations already defined in the Local Study of Location “Gvozd” and included in the original permitting process.

## Technical description - Gvozd 1

Gvozd 1 represents the first phase of the wind farm and consists of 8 wind turbines installed on the Gvozd plateau. The initial project concept included 16 turbine locations, but the development was optimised following detailed technical assessments, allowing the phase to reach its required capacity with eight turbines.

Key project characteristics (Gvozd 1):

- Installed capacity: 54.6 MW

- Number of turbines: 8

- Turbine model: large-scale modern wind turbines suitable for high-elevation plateau conditions (model and dimensions defined in original Gvozd 1 permitting documentation)

- Infrastructure: internal 33 kV cable network, access roads and crane pads, all constructed within the project area defined in the Local Study of Location “Gvozd”

Gvozd 1 is connected to the newly built Gvozd 110/33 kV substation, which collects energy from both phases of the Project. From the substation, electricity is transmitted via two 110 kV overhead lines to Krnovo and Nikšić substations.

The expected annual generation of Gvozd 1 is approximately 147 GWh, as defined in the original technical documentation.

## Technical description - Gvozd 2

Gvozd 2 represents the extension of the wind farm and consists of the remaining locations from the original turbine layout. These locations were part of the initial planning and permitting process and were included in the land acquisition conducted for the full wind farm area.

Gvozd 2 includes three modern Nordex N163/6.X turbines, each with:

- Rated capacity: 7 MW

- Rotor diameter: 163 m

- Hub height: 113 m

- Maximum tip height: approximately 194.5 m

The total installed capacity of Gvozd 2 is 21 MW.

These turbines incorporate the latest generation of wind technology, enabling high efficiency in the wind conditions characteristic of the Gvozd plateau. Their design allows for optimal performance within the existing wind farm layout, and the three locations were selected to complete the originally planned configuration without requiring additional land.

Gvozd 2 connects to the same internal 33 kV network and delivers electricity to the Gvozd 110/33 kV substation, which is designed to accommodate the entire 77 MW output of Gvozd 1 and Gvozd 2 combined.

The expected annual generation of Gvozd 2 is approximately 63 GWh, based on resource assessments undertaken as part of the Project’s development.

## Infrastructure and grid connection

Electricity from the wind farm is collected at 33 kV and delivered to the Gvozd 110/33 kV substation, which is designed for the full 77 MW export capacity. The Project connects to the national grid through two 110 kV transmission lines:

- Gvozd - Krnovo (approximately 2.9 km)

- Gvozd - Nikšić (approximately 14.7 km)

Access to turbine locations is provided through a combination of existing roads and newly upgraded segments planned as part of the original wind farm layout.

Table 1: Overall project details

| General information | Power capacity | Generation P50 | Estimated CapEx |
| --- | --- | --- | --- |
| Gvozd 1 (original) | 54.6 MW | 147 GWh | EUR 82m |
| Gvozd 2 (extension) | 21 MW | 63 GWh | EUR 25m |
| Gvozd 1+2 (the Project) | 75.6 MW | 210 GWh | EUR 107m |

# Regulatory Requirements for Stakeholder Engagement

## National requirements

The following specific laws in Montenegro with requirements regarding disclosure and transparency will be applicable to the Project:

- The Constitution of Montenegro - The Constitution represents the main legal act in Montenegro, whereby all the applicable legislative provisions stem from the principles set out in the Constitution. The Constitution defines the core aspects of human rights, freedoms, access to information, legal and other rights and entitlements of all Montenegrin citizens.

- The Law on Free Access to Information of Public Interest states that public authorities are required to provide each person with the possibility of receiving and becoming acquainted with information of public interest, except in cases anticipated by law.

- The Media Law stipulates that public information is free and is not subject to censorship, and that the public has the right and interest to be informed on issues of public interest.

Montenegro has also ratified the Aarhus Convention on Access to information, public participation in decision-making and access to justice in environmental matters. The Convention applies both to government organisations but also any other natural or legal persons having public responsibilities or functions or providing public services.

There are no other local requirements on stakeholder engagement applicable to this Project that are comparable to EBRD requirements elaborated below.

An Environmental Impact Assessment (EIA) to meet Montenegrin legislation was carried out by Green Gvozd, the Project firm 100% owned by EPCG. The EIA was developed at the stage when the initial project development included 16 wind turbines, i.e. in 2021. The EIA Study for the Project was developed in accordance with the Montenegrin Law on EIA (“Official Gazette of Montenegro“, No. 75/18). The EIA Study provides the list of applicable Montenegrin legislation, mainly environmental, including horizontal legislation and specific legislation in terms of topics such as waste management, air/soil/water quality and noise.

However, another request for deciding on the need for development of EIA was submitted to Nature Protection Agency (NEPA) in September 2025, since the Gvozd 2 project was incorporated into the overall project. In this context, NEPA issued the decision that EIA is not necessary for Gvozd 2, as this entire area has already been assessed during the first phase of the project.

## EBRD requirements

In its Environmental and Social Policy 2019, EBRD has defined a comprehensive set of specific requirements which projects are expected to comply with in order to meet PR 10 (Stakeholder Engagement), which emphasises the importance of open, meaningful and transparent engagement with stakeholders.

EBRD’s PR 10 requirements can be summarised as follows:

- The stakeholder engagement process involves stakeholder identification and analysis, engagement planning, information disclosure, meaningful consultation, implementation of a grievance mechanism, and ongoing reporting to relevant stakeholders. Engagement must begin early in the project development and continue throughout the project life cycle.

Clients must ensure that stakeholders have access to timely, relevant and understandable information, and that engagement is conducted in a culturally appropriate and inclusive manner, free from manipulation and coercion. The client will disclose relevant project information, in the local language(s) and in a manner that is accessible and culturally appropriate, taking into account any specific needs of groups that may be differentially or disproportionately affected by the project or groups of the population with specific information needs appropriate. Throughout the life of the project, the client will continue to provide information to identified stakeholders on an ongoing basis.

- The client will undertake meaningful consultation, based on the nature and scale of the project’s adverse risks and impacts and the level of stakeholder interest.

- To respond to stakeholders’ concerns related to the project in a timely manner, the client will establish an effective grievance mechanism as early as possible in the project development process, to receive and facilitate resolution of stakeholders’ concerns and grievances.

- Clients are required to develop and implement a SEP that describes how engagement will be carried out, including the timing and methods of engagement, the information to be disclosed, disclosure language(s) and the type of information to be sought from stakeholders. The client will identify project-affected parties who, because of their particular circumstances, may be disadvantaged or vulnerable.

# Project Stakeholders

Project stakeholders have been identified to address the different consultation requirements. Stakeholders include persons or groups that are:

- directly and/or indirectly affected by the Project;

- have certain interests in the Project and its activities; or

- have the ability to affect the Project itself and its final outcome.

Project stakeholders have been identified based on proximity to Project components, potential degree of impact on them during construction and operation and interest in and concerns about the Project, as well as the level of influence they may have on the Project.

The stakeholder identification and engagement approach presented in this SEP is based on the previously disclosed SEP (2022) and subsequent project documentation for Gvozd 2.  This SEP reflects updated stakeholder list based on communication with Green Gvozd, EPCG and OESC.

Stakeholder identification was initiated at the Project planning stage and updated throughout project implementation, on the basis of the following information:

- Analysis of all Project related materials and documents, including the Detailed         Regulation Plans, the national EIA, expropriation study, etc.;

- Analysis of information about the affected area (location in relation to villages,  towns, infrastructure, natural resources, etc.);

- Analysis of information about the communities in the Project area;

- Analysis of currently available information about owners of land which has been or will be acquired for the Project;

- Field activities and meetings carried out to date in relation to land acquisition and resettlement;

- Consultations with local authority representatives (local communities	and municipalities);

- Analysis of minutes of previous public consultation meetings held for the development of Detailed Regulation Plans and EIAs;

- Analysis of the NGOs / associations that have already shown an interest in the  Project through participation in meetings and communication with EPCG/Green Gvozd;

- Analysis of the donations that were provided to local activities and initiatives by  EPCG/Green Gvozd to date;

- Analysis of EPCG/Green Gvozd internal stakeholders (employees, contractors, sub- contractors and suppliers).

Table below provides an overview of stakeholder groups identified by EPCG/Green Gvozd to date. It will be periodically updated to include any newly identified stakeholders and to plan future engagement activities and timeframes. If you are not on the list, but would like to be included and kept informed about the Project, please contact the responsible EPCG/Green Gvozd representative using the contact details provided in Section 7 of the SEP.

Table 2: List of stakeholders

| Stakeholder group | Description / Role in the Project | Specific issues or interests | Interest level* | Influence level** |
| --- | --- | --- | --- | --- |
| National authorities and public institutions | Relevant ministries (energy, environment, spatial planning, agriculture/forestry), Forest Administration, traffic authorities, cultural heritage authorities | Regulatory oversight, permitting, inspections, chance finds procedures and sectoral approvals | High | Medium |
| Municipal authorities (Niksic Municipality) | Oversight and enforcement of applicable national and local regulations related to construction, environment, spatial planning, road maintenance | Ensure regulatory compliance of the Project during design, construction and operation Key local decision-makers and coordinators for Project implementation | High | Medium |
| Local communities | Residents and businesses in the local communities of Gvozd, Ivanje, Lukovo and Rubeža | Temporary construction-related impacts, including increased traffic, noise, dust, potential access restrictions, community safety risks, visual impacts and disturbance during construction works; interest in project timeline, mitigation measures and grievance mechanism | Medium | Medium |
| Local community representatives | Presidents of local communities of Gvozd, Ivanje, Lukovo and Rubeža | Act as liaison between the Project and local residents and facilitate communication | Medium | Medium |
| Private landowners | Owners and users of land subject to permanent or temporary acquisition for turbine locations, access roads, cable routes and other infrastructure | Provide access to land; directly affected by land acquisition, access restrictions and construction works | Medium | Low |
| Environmental non-governmental organisations (NGOs) | NGO Ozon, CZIP, Green Home, Society of Young Environmentalists | Interested stakeholders regarding environmental and social impacts of the Project | Medium | Low |
| AKUO | Operator of WF Krnovo | Responsible for overall management of operation of WF Krnovo and essential for cooperation during the process of connection of WF Gvozd to the grid | Medium | Medium |
| Transmission System Operator (CGES) | National transmission system operator responsible for grid connection approval and integration | Critical for grid connection, system integration and stable operation | High | High |
| Employer / Project company | EPCG/Green Gvozd as project developer and employer | Responsible for overall execution, compliance and delivery of the Project | High | High |
| Shareholders | EPCG/Green Gvozd | Project ownership, strategic oversight and decision-making | High | High |
| Financial institutions / lenders | EBRD | Provide financial resources and oversee compliance with financing and ESG requirements | High | High |
| Lender’s Technical Advisor (LTA) | Independent advisor monitoring project performance on behalf of the Lender | Monitoring of technical, environmental and social performance and compliance | High | High |
| Employees of EPCG and Green Gvozd | Direct employees involved in project management and implementation | Occupational health and safety, labour conditions and operational performance | High | Medium |
| Contractors + subcontractors | All main contractors and subcontractors engaged in the delivery of the Project, including turbine supply and installation, civil and electrical works, grid connection works, key equipment supply, and temporary construction workforce. | Construction schedule and coordination, occupational health and safety, labour conditions, quality of works, compliance with technical and environmental and social standards, logistics | Medium | Medium |
| Temporary construction workers and subcontractors | Temporary workforce engaged during construction | Occupational health and safety, labour conditions and worker welfare | Medium | Medium |
| EPCG/Green Gvozd PIU | Direct employees involved in project management and implementation | Occupational health and safety, labour conditions and operational performance | Medium | Medium |

## Summary of previous stakeholder engagement activities

The table below presents a brief overview of the project-level stakeholder engagement activities which have been implemented since the phase of project planning. For the purpose of comprehensiveness, and the fact that the current area of Gvozd 1 and Gvozd 2 has been defined as the area for construction of WF Gvozd as per the initial project design, the summary provides information about all stakeholder engagement activities which have been implemented since the project planning phase.

| Engagement phase | Timing | Participants | Topic / main issues |
| --- | --- | --- | --- |
| Project planning | 2014–2016 (Spatial Urban Plan); 2017–2019 (early project preparation) | Green Gvozd management and technical staff; representatives of EPCG; Municipality of Nikšić (Municipal Manager, Chief City Architect) | Initial introduction of the Gvozd Wind Farm Project; alignment with national and municipal development strategies; reference to experience from the Krnovo Wind Farm; expected socio-economic benefits for the local area, including local employment, engagement of local contractors, improvement of access roads and tourism-related effects; confirmation of institutional support for the Project. |
| Local spatial documentation consultations | 2014–2016; 2018 | Municipality of Nikšić; Ministry of Sustainable Development and Tourism; Real Estate Administration; Green Gvozd | Stakeholder engagement undertaken through statutory procedures for drafting, amending and adopting spatial and urban planning documents, including the Spatial Urban Plan of the Municipality of Nikšić and the Local Study of Location Gvozd; issuance of urban-technical conditions for the wind farm and road infrastructure; determination of public interest for planned facilities in line with national legislation. |
| Environmental Impact Assessment (EIA) | 2019, 2021 | Environmental Protection Agency (EPA); Municipality of Nikšić secretariats; line ministries; Green Gvozd; EPCG; EIA consultants; NGOs (Ozon, CZIP); Agency for Nature and Environmental Protection; interested members of the public | Disclosure of EIA documentation; organisation of public debates and public forums; presentation of Project components, potential environmental and social impacts and mitigation measures; discussion of biodiversity and nature protection aspects; cooperation with environmental NGOs and competent authorities; review and approval of EIA documentation; no objections submitted during formal public consultation periods. On 23 October 2025, the Environmental Protection Agency of Montenegro issued an official decision under Article 14 of the national Environmental Impact Assessment Law, determining that a separate Environmental Impact Assessment report is not required for the second phase of the Gvozd Wind Farm Project (Phase 2, 21 MW). This decision applies to the construction of turbines T1, T2 and T4 at the 110/33 kV Gvozd substation site and confirms that the project may proceed without a standalone EIA study, provided that all measures in the approved project documentation and applicable technical and environmental standards continue to be implemented during construction and operation. |
| Land acquisition | 2017–2023 | Private landowners; Real Estate Administration; Commission for determining fair compensation; Municipality of Nikšić; EPCG; Green Gvozd | Consultations with landowners regarding voluntary land purchase for wind turbines and part of the transmission infrastructure; explanation of valuation methodology and compensation levels; implementation of expropriation procedures for remaining land required for access roads, transmission lines and substations; establishment of easement rights; confirmation from interviewed landowners of satisfaction with compensation, transparency of procedures and payment timelines. |
| 2025 |  |  |  |
| Local communities engagement | October 2025 | EPCG, representatives of local communities- Župa, Lukovo, Ozrinići, Ćeranića Gora | Consultations during project implementation are aimed at communication with the local communities, for the purpose of addressing their concerns and requests for further assisstance. The main issues raised by local communities were predominantly related to local road infrastructure, including rehabilitation, asphalt paving, graveling, profiling and drainage improvements on roads within and around the Project area. These requests were submitted by several local communities (Župa, Lukovo, Ozrinići, Bjeloševina and residents of Ćeranića Gora) and reflected the importance of safe and reliable access for everyday mobility, access to villages, and connectivity between dispersed and remote households. In addition to roads, several communities raised requests related to access to electricity, seeking the Investor’s support primarily in the form of coordination with relevant electricity distribution entities rather than direct construction works. The Investor acknowledged the importance of the issues raised and responded by integrating a number of road-related interventions into the Project scope, where technically and logistically feasible. Several requests were approved fully or partially, including rehabilitation, asphalt paving and graveling of selected road sections, while other requests were placed under further assessment, subject to contractor quotations, technical feasibility and timing in relation to construction activities. In certain cases, requests were not approved where they fell outside the Project area or duplicated already planned works; these decisions were communicated transparently to the affected communities, with clear explanations provided. In addition to infrastructure-related issues, the Investor also responded to community and NGO-led initiatives, including environmental activities. Requests for in-kind support, such as the provision of soil for tree planting, were addressed promptly in cooperation with the Municipality of Nikšić. |

Community Investment Fund

As part of its approach to cooperation with local communities, Green Gvozd established and is managing a Community Investment Fund (CIF) to support local development initiatives in the Municipality of Nikšić, with priority given to the communities most directly affected by the Project (Gvozd, Ivanje, Lukovo and Rubeža).

On an annual basis, Green Gvozd allocates a dedicated budget for community investments and, in cooperation with the municipality, invite local communities, associations and organisations to submit proposals. Supported activities may include small-scale community infrastructure improvements, education and sports, support to vulnerable groups, environmental protection, preservation of local traditions, and tourism development.

Project selection is carried out jointly by Green Gvozd and the municipality, taking into account feasibility, sustainability, number of beneficiaries and alignment with community needs. Information on funded initiatives and achieved results will be publicly disclosed, and implementation will be monitored in cooperation with the municipality. The Community Investment Fund will be periodically reviewed and adjusted based on feedback from local communities.

Using this Fund, local communities have made and addressed official requests primarily related to the rehabilitation, upgrading, and construction of local road infrastructure in areas connected to or affected by the planned project activities. Specifically, the requests focus on asphalt paving of existing gravel roads, repair of damaged road sections, improvement of road connectivity between settlements and katun areas, installation of drainage elements and general maintenance to ensure year-round accessibility. Several requests also highlight the need to connect discontinuous asphalted segments into coherent road corridors and to improve access to remote villages, agricultural land, and seasonal settlements.

The main purpose of these submissions is to seek institutional and financial support for addressing long-standing local infrastructure needs that are considered essential for daily mobility, safety, and economic activities of the local population. The communities are requesting EPCG’s involvement primarily in the form of assistance, coordination, or support measures, emphasizing that improved road infrastructure would mitigate existing access constraints and, where relevant, reduce indirect impacts associated with project development and increased traffic.

Using CIF, these requests were addressed.

# Stakeholder Engagement Program

Effective stakeholder engagement relies on transparent information disclosure and meaningful consultations. This section details EPCG and Green Gvozd’s strategy and planned activities to keep all stakeholders informed and involved.

Stakeholder engagement for the Gvozd Wind Farm has been undertaken as an integral part of project preparation and implementation.

Green Gvozd will disclose the following documents as early as possible in the Project development process:

- this SEP, and Project Grievance Form (Annex 1 of this SEP), and

- the Non-technical Summary (NTS) for the Project.

The documents will be publicly available in Montenegrin and English in electronic and printed forms on the website of the Green Gvozd (https://green-gvozd2.com/) and its physical address (Đoka Miraševića 17C, Podgorica, Montenegro).

After the disclosure of the documents listed above, stakeholders shall have the opportunity to provide feedback (their opinions and suggestions with regard to the Project). To encourage feedback, Green Gvozd will (in parallel with disclosure) publish on its website notification with the contact person details, as well as the timeframe for sending feedback. Contact information is provided in Chapter 9 of this SEP.

All comments and proposals will be considered by the Green Gvozd Project Grievance Manager, in cooperation with OESC’s Conflict Resolution Manager/Grievance Manager, during the operation phase. Additionally, during the operation phase, EPCG’s Community Liaison Officer (CLO) is going to be in charge of managing Project Grievance Mechanism, whereby their contact information is going to be updated in this SEP once the CLO is appointed in Q1 2026.

To ensure a transparent and traceable stakeholder engagement process, Green Gvozd will maintain a Stakeholder Engagement Register (Annex 2) throughout the Project lifecycle. All stakeholder engagement activities will be documented through meeting minutes or engagement records and systematically recorded in a table, including key information such as date, stakeholder group, topics discussed, issues raised, and follow-up actions.

The Register will be regularly updated and used to monitor stakeholder engagement and support reporting, including the preparation of the comment’s matrix. Green Gvozd will be responsible for maintaining the Register, with contractors contributing information on engagement activities conducted under their scope, as applicable.

Table 3: Stakeholder Engagement Program

| Stakeholder group | Description / Role in the Project | Specific issues or interests | Engagement strategy / method | Timing / project phase Frequency | Responsibility |
| --- | --- | --- | --- | --- | --- |
| National authorities and public institutions | Relevant ministries (energy, environment, spatial planning, agriculture/forestry), Forest Administration, traffic authorities, cultural heritage authorities | Regulatory oversight, permitting, inspections, chance finds procedures and sectoral approvals | Official correspondence Consultations within permitting procedures Reporting and coordination meetings Information on project activities Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Monitoring and inspection reports | Construction and operation Regularly during project implementation, and prior to implementation of any activities which require official approval | EPCG/Green Gvozd |
| Municipal authorities (Niksic Municipality) | Oversight and enforcement of applicable national and local regulations related to construction, environment, spatial planning Particular attention dedicated to management of access roads | Ensure regulatory compliance of the Project during design, construction and operation Key local decision-makers and coordinators for Project implementation | Official correspondence Coordination meetings Site visits and inspections Information on project activities and schedule Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Permitting documentation and compliance information Monitoring and inspection reports | Construction and operation Continuously during construction, and at least 2 coordination meetings per year during the operation phase for the purpose of planning road maintenance in the project area | EPCG/Green Gvozd |
| Local communities | Residents and businesses in the local communities of Gvozd, Ivanje, Lukovo and Rubeža | Temporary construction-related impacts, including increased traffic, noise, dust, potential access restrictions, community safety risks, visual impacts and disturbance during construction works; interest in project timeline, mitigation measures and grievance mechanism | Community meetings and consultations, as required Direct communication with affected residents where site-specific impacts occur Operation of project-level grievance mechanism Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Information on construction activities, schedule and duration Information on mitigation measures and community safety Information on grievance mechanism and contact details | Throughout project lifecycle (construction, operation) Continuous communication on site/in person. At least bi-monthly meetings with Local Communities during construction | EPCG/Green Gvozd/in cooperation with OESC during construction |
| Local community representatives | Presidents of local communities of Gvozd, Ivanje, Lukovo and Rubeža | Act as liaison between the Project and local residents and facilitate communication | Regular meetings and direct communication Provision of project updates and information on upcoming activities Information on project progress and construction schedule Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Grievance mechanism details | Throughout project lifecycle (construction, operation) Continuous communication on site/in person. At least bi-monthly meetings with Local Communities during construction | EPCG/Green Gvozd/in cooperation with OESC during construction |
| Private landowners | Owners and users of land subject to permanent or temporary acquisition for turbine locations, access roads maintenance, cable routes and other infrastructure | Provide access to land; directly affected by land acquisition, access restrictions and construction works. Seasonal maintenance of access roads | Individual meetings and direct communication Information disclosure related to land acquisition and compensation Follow-up meetings as required Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Compensation principles and requests for compensation for any damage to the land during construction Information on grievance mechanism | Prior to construction, during construction and operation Obtaining authorised entry from land owners for access to their land plots during construction of OHL, due to use of surrounding land plots for the purpose of reaching the already purchased land plots for OHL towers. EPCG/Green Gvozd to provide written compensation statements to land owners for any damage incurred on their land plots during access to positions of OHL towers. | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| Environmental non-governmental organisations (NGOs) | NGO Ozon, CZIP, Green Home, Society of Young Environmentalists | Interested stakeholders regarding environmental and social impacts of the Project | Project disclosure package (Social Impact Assessment Report, ESAP, SEP, NTS) Written communication and meetings upon request Information on mitigation and monitoring measures | Throughout project lifecycle Meetings and written correspondence upon request | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| Transmission System Operator (CGES) | National transmission system operator responsible for grid connection approval and integration | Critical for grid connection, system integration and stable operation | Formal correspondence Technical coordination meetings Joint planning and permitting processes Technical documentation related to grid connection Construction and commissioning schedules | Design and construction Commence coordination meetings in Q1/2026 for the purpose of obtaining approval for connection to the national grid | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| AKUO Energy | Operator of WF Krnovo | Responsible for overall management of operation of WF Krnovo and essential for cooperation during the process of connection of WF Gvozd to the grid | Formal correspondence Technical coordination and planning meetings Joint planning and grid connection processes Alignment of operation schedules | Prior to and during operation phase Commence coordination meetings for the purpose of connection of Gvozd 1 and Gvozd 2 in Q1/2026 | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| Shareholders | EPCG/Green Gvozd | Project ownership, strategic oversight and decision-making | Internal reporting, management meetings and strategic coordination | Throughout project lifecycle, through regular company reporting | EPCG/Green Gvozd |
| Financial institutions / lenders | EBRD and other lenders (as applicable) | Provide financial resources and oversee compliance with financing and ESG requirements | Manage closely through periodic reporting, monitoring visits, audits and formal communication | Throughout project lifecycle Regular reporting per reporting schedule, and as requested by EBRD | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| Lender’s Technical Advisor (LTA) | Independent advisor monitoring project performance on behalf of the Lender | Monitoring of technical, environmental and social performance and compliance | Manage closely through ESG compliance reviews, technical audits and reporting | Construction and operation Regular reporting per reporting schedule, and as requested by LTA | EPCG/Green Gvozd/in cooperation with OESC and contractors (communication on site) during construction |
| Contractors + subcontractors | All main contractors and subcontractors engaged in the delivery of the Project, including turbine supply and installation, civil and electrical works, grid connection works, key equipment supply, and temporary construction workforce. | Construction schedule and coordination, occupational health and safety, labour conditions, quality of works, compliance with technical and environmental and social standards, logistics | Regular technical coordination meetings, progress reviews, supervision, construction planning sessions, site meetings, toolbox talks, trainings, implementation of code of conduct, and grievance mechanism. | Regular / ongoing during construction. Daily communication on site/in person/phone/email Regular weekly and monthly coordination meetings and reports | EPCG/Green Gvozd /in cooperation with OESC and contractors (communication on site) during construction |
| Temporary construction workers and subcontractors | Temporary workforce engaged during construction | Occupational health and safety, labour conditions and worker welfare | Kick-off sessions, toolbox talks, training, grievance procedure, code of conduct, bulletin boards | Throughout project lifecycle Daily communication on site/in person/phone/email via contractors | EPCG/Green Gvozd //in cooperation with OESC and contractors (communication on site) during construction |
| EPCG/Green Gvozd PIU | Direct employees involved in project management and implementation | Occupational health and safety, labour conditions and operational performance | Kick-off sessions, internal communication, grievance mechanism | Regular daily coordination via phone and email/weekly and monthly meetings with OESC and contractors/project reporting to EBRD | EPCG/Green Gvozd/OSCE (oversight) |

- *Interest Level: Degree to which the stakeholder is affected by or concerned with the Project.

- **Influence: Degree of power the stakeholder has to affect project decisions or outcomes.

EPCG/Green Gvozd, as the Project holder, holds overall responsibility for stakeholder engagement in line with the EBRD Environmental and Social Policy. Contractors are responsible for day-to-day engagement with their workforce and for implementing site-level measures, under the supervision of EPCG, Green Gvozd and OESC.

# Resources and responsibilities

Since the commencement of project preparation and throughout construction of the Gvozd Wind Farm (Phase 1 and Phase 2), EPCG/Green Gvozd has allocated adequate human, financial and organizational resources to ensure effective stakeholder engagement in line with the EBRD Environmental and Social Policy and this Stakeholder Engagement Plan.

EPCG holds overall responsibility for stakeholder engagement at the Project level, including oversight of engagement activities, grievance management and compliance with EBRD Performance Requirement 10. EPCG/Green Gvozd, as the Project Company, implements stakeholder engagement activities on behalf of EPCG during the construction phase, with responsibilities progressively transitioning to EPCG during the operational phase.

During the early stages of project development, stakeholder engagement activities were primarily undertaken by EPCG/Green Gvozd management and technical staff, supported by externally contracted environmental and social consultants involved in the preparation of the ESIA, ESAP and related documentation. As the Project progressed into the construction phase, stakeholder engagement responsibilities were further embedded within the Project’s on-site management structure, with engagement activities coordinated alongside construction supervision and environmental and social monitoring.

By 10th February 2026, EPCG will formally appoint:

- a Community Liaison Officer (CLO), and

- an HR Management Officer,

both of whom will be actively involved during the construction phase and operations, ensuring continuity of engagement and grievance management across Project phases.

During the construction phase (for Gvozd 1 and Gvozd 2), CLO is going to implement their activities in cooperation with OESC’s Conflict Resolution Manager.

During the operation phase (for Gvozd 1 and Gvozd 2), responsibility for stakeholder engagement will be formalized and assigned to a Community Liaison Officer (CLO), who will report directly to the Project Team and Green Gvozd’s Grievance Manager, and whose tasks shall involve:

- implementation of SEP;

- day-to-day communication with local communities;

- coordination of site visits and follow-up on stakeholder concerns;

- maintaining stakeholder engagement records and registers;

- supporting information disclosure activities;

- contributing to SEP updates when project scope or stakeholder mapping changes.

- communication and management of the Project Grievance Mechanism, including management of Grievance Log

- undertaking visits to Project-affected communities to talk to community representatives about grievances logged

- as required, undertaking investigations to address community grievances raised (through coordination with the site manager)

EPCG/Green Gvozd PIU (supported by OESC during construction)will develop regular environmental and social reports for EBRD, which will describe Project impacts, undertaken mitigation and enhancement activities and a summary of processed external grievances, i.e. overall project performance. In addition, a report will be developed on the implementation of the Community Investment Fund.

# Grievance mechanism

EPCG/Green Gvozd (in cooperation with OESC) and the Contractor(s) will receive and consider all comments and complaints associated with the Project. EPCG/Green Gvozd has a dedicated Grievance Manager, whereby there is a Conflict Resolution Manager within OESC, who is in charge of overall grievance management and on-site communication with the local communities, during the construction phase. Grievance boxes are available at the construction site, i.e. at designated locations within the construction camps, while the Contractors are in charge of informing the OESC Conflict Resolution Manager and the Investor (EPCG/Green Gvozd) about all grievances.

All grievances will be registered and acknowledged within 5 working days and responded to  within 20 working days of receiving the grievance. Individuals who submit their comments or grievances have the right to request that their name be kept confidential. The Project Public Grievance Form is provided at the end of this document (Annex 1). Any person or organization may send comments and/or complaints in person, by phone or via post or email using the contact information provided below, whereby grievances may be submitted anonymously.

OESC Conflict Resolution Manager/Grievance Manager is in charge of monitoring the manner in which grievances are being handled by the Contractor(s) and ensuring that they are properly addressed within deadlines specified above. The designated Conflict Resolution Manager is in charge of keeping a grievance log of all grievances (including those received and addressed by the Contractor(s), based on which grievance management reports will be produced and included in the regular project reports submitted to EBRD. OESC’s Grievance Manager is in charge of implementing activities on site, while all official correspondence related to grievances is carried out by the Green Gvozd’s Grievance Manager.

In cases when the complainant is not satisfied with the way his / her grievance has been responded to or handled and re-submits it, Green Gvozd’s Grievance Manager will invite representatives of the relevant local community to participate in the process and communicate with OECS’s Conflict Resolution Manager/EPCG, so that a mutually agreed solution is identified and implemented. At all times, complainants are also able to seek legal   remedies in accordance with the laws and regulations of the Republic of Montenegro. A separate Workers’ Grievance Mechanism is available, implemented and is being managed by each contractor individually.

Contact details of the Green Gvozd’s Grievance Manager are provided below.

| Green Gvozd Grievance Manager |  |
| --- | --- |
| Name: | Julija Prelević |
| Position: | Executive Director/Grievance Manager |
| Address: | Green Gvozd, 17c Đoka Miraševića street, 81000 Podgorica, Montenegro |
| Phone: | +382-20-265-136 |
| Email: | ralexrrb@t-com.me |

Upon transition to the operational phase, stakeholder engagement and grievance management responsibilities will be fully integrated within EPCG/Green Gvozd. All stakeholder engagement, grievance handling, reporting and disclosure obligations during operation will therefore be managed directly by EPCG/Green Gvozd, in accordance with this SEP and applicable EBRD requirements.

Transition of Grievance Mechanism and Social Responsibilities to Operation Phase

Upon commissioning and commencement of the operational phase of the Gvozd Wind Farm, responsibility for environmental and social management, including stakeholder engagement and operation of the grievance mechanism, will be transferred to EPCG/Green Gvozd as the operator of the facility.

At the time of preparation of this updated Stakeholder Engagement Plan, the internal organisational arrangements within EPCG/Green Gvozd for management of the grievance mechanism and social aspects during operation are not yet finalised, and specific contact persons have not been formally appointed. Until official appointment of the Project CLO, stakeholders will be able to submit grievances and inquiries related to the operational phase through the general contact details of EPCG, as provided below.

Grievance contact during operation phase (interim)

Elektroprivreda Crne Gore JSC Nikšić

Address: Vuka Karadžića bb, 81400 Nikšić, Montenegro

Telephone: +382 (0)40 249 000

Website: www.epcg.com

EPCG/Green Gvozd will ensure that this Stakeholder Engagement Plan is updated prior to or upon completion of the construction phase, in order to reflect the final operational arrangements and to include designated EPCG contact persons responsible for grievance management and social aspects during operation, including names, roles and contact details.

This transitional approach ensures continuity of the grievance mechanism and transparency toward stakeholders, while allowing sufficient time for EPCG to establish and formalise its internal procedures and responsibilities for the operational phase.

# Annexes

## Annex 1: Project Grievance form

| Reference Number |  |  |
| --- | --- | --- |
| Full name (optional) - I wish to raise my grievance anonymously. - I request that you do not disclose my identity without my consent. |  |  |
| Contact information Please mark how you wish to be contacted (mail, telephone, e-mail). | By Post: Please provide mailing address: ____________________________________________________________________________________________________________________________________ By Telephone: ____________________ By E-mail: _______________________ |  |
| Preferred language of communication | - Montenegrin - English (if possible) - Other __________ |  |
| Description of Incident for Grievance |  | What happened? Where did it happen? Who did it happen to? What is the result of the problem? |
| Date of Incident / Grievance |  |  |
|  | - One-time incident/grievance (date _______________) - Happened more than once (how many times? ______) - On-going (currently experiencing problem) |  |
| What would you like to see happen? |  |  |

Signature:  _______________________________

Date:	_______________________________

Please return this form to:

GREEN GVOZD

Name: Julija Prelević

Position:	Executive Director

Address:	Green Gvozd , 17c Đoka Miraševića street, 81000 Podgorica, Montenegro

Telephone:	+382-20-265-136

Email: ralexrrb@t-com

## Annex 2: Stakeholder Engagement Register

| No. | Project phase | Meeting topic | Stakeholder | Issues raised | Further actions | Responsibilities |
| --- | --- | --- | --- | --- | --- | --- |
| 1. |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |
| 3. |  |  |  |  |  |  |
| 4. |  |  |  |  |  |  |
| 5. |  |  |  |  |  |  |

## Annex 3: Grievance Log – Template

Note: Any personal data will be processed in line with the Montenegro Law on Personal Data Protection.

| GRIEVANCE REGISTER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Grievance |  |  |  |  |  |  | Party in charge of resolution |  |  |  |  | Resolution |  |  |  |
| No. | Location/place | Type of problem | Name and surname | Date | Contact | Type (topic) of problem | File name | Name | Contact | Description of grievance | Responsible party | Responsible person | Activities to be undertaken | Due date | Result of action | Grievance closed |
|  |  |  | Enter name or ‘anonymous’ |  |  | e.g., noise, dust, gender-based violence and harassment |  |  |  |  |  |  |  |  |  |  |

An EBRD project is categorised B when its potential environmental and/or social impacts are typically site-specific, and/or readily identified and addressed through effective mitigation measures.

“Official Gazette of Montenegro “, No. 1/2007 and 38/2013

(Government of Montenegro)

(Government of Montenegro)

All land acquisition activities have been completed, but engagement with land owners is ongoing througout project implementation, so as to account for any of thir concerns

All land acquisition activities have been completed, but engagement with land owners is ongoing througout project implementation, so as to account for any of thir concerns

CLO to be appointed and contact information to be added to this SEP accordingly, as per the official appointment by 10th February 2026.